# Enterprise Subsystem Simplification Proposal

PR #655 closeout — what we can prune without touching the schema

Familiarise Engineering

May 2026

Table of Contents

# Executive Summary

The enterprise subsystem (~614 changed files, ~13,500 LoC of code + 11,141 lines of docs) is complex but not over-complex — most of the apparent weight is load-bearing. However, two parallel surveys (one over the 47 enterprise docs, one over the code surface) identified ~2,800 lines of preventable bloat that can be removed with zero schema changes and zero customer-visible behavior changes.

Operating constraints for this proposal:

- Schema is final. No new tables, no column changes, no index changes. Every recommendation respects this.

- Algorithms are fluid. Code paths, helpers, file layout, even runtime behavior can change in production with live customers.

- Documentation is fluid. Docs can be merged, deleted, restructured at will.

Headline finding: The complexity perception comes from three sources, in order of severity:

- Documentation duplication — the same concepts explained 3-4 times across overlapping doc files (~1,233 lines reducible).

- Dead and premature code — features wired in advance (SCIM, dead payout-service, dead feature flags) with zero current callers (~1,600 LoC removable).

- Helper proliferation — three auth predicates where one capability matrix would suffice (~200 LoC).

Recommended phased rollout:

| Phase | Effort | LoC saved | Risk | Customer impact |
| --- | --- | --- | --- | --- |
| Phase 1 — Dead code & doc dedup | 1 day | ~2,100 | None | None |
| Phase 2 — Helper consolidation | 2 days | ~400 | Low | None |
| Phase 3 — Optional refactors | 1-2 weeks | ~1,800 | Medium | None |

Phase 1 is recommended for the PR #655 closeout. Phases 2 and 3 can land as follow-up technical debt PRs.

# Why the System Feels Complex

The enterprise subsystem composes from three orthogonal axes:

- Org shape — two booleans (canSponsor, canHost) produce four shapes: SPONSOR, HOST, HYBRID, INERT (rejected)

- Funding source — four enum values: PERSONAL, WALLET, INVOICE, LICENSE

- Program type — two live values (LICENSED_SEAT, CREDIT_POOL) plus four reserved-but-gated (PROJECT, RETAINER, AOR, EOR)

This is inherent product complexity, not engineering bloat. An enterprise customer truly does need to choose along all three axes — Wipro is “SPONSOR + INVOICE + LICENSED_SEAT” and IIT Madras is “HYBRID + WALLET + CREDIT_POOL” and both are first-class use cases.

What the surveys identified is incidental complexity layered on top:

- Three docs explaining the three-ledger discipline (07-payout-pipeline.md, 09-wallet-and-ledger.md, 18-three-ledger-discipline.md) — they overlap by ~80%

- Two payout service files (payout-service.ts, org-payout-service.ts) — one of them has zero production callers

- Full SCIM 2.0 implementation (~534 LoC) — zero customers using it yet

- Three role-check helpers (requireOrgAccess, requireOrgOwner, requireOrgBillingAdminOrOwner) — they all answer “can this person do X?” but with different argument shapes

These are the kinds of weight a system accumulates during rapid pre-launch development. Now is the moment to shed it.

# Pillar 1 — Documentation Simplification

The docs/enterprise/ directory holds 47 files / 11,141 lines across 36 numbered docs, 3 explainers, 3 playbooks, 3 references, and the new closeout audit. Survey findings:

## A. The Ledger Hydra (high-impact merge)

The three-ledger concept is explained across four documents at conflicting detail levels:

| Doc | Focus | Lines | Issue |
| --- | --- | --- | --- |
| 07-payout-pipeline.md | Org earnings + payout flow | 189 | Repeats 18’s invariants at 90% detail |
| 09-wallet-and-ledger.md | Wallet + funding ledger | 163 | Defers to 18 for invariants but re-explains them |
| 18-three-ledger-discipline.md | All three ledgers + reconciliation | 220 | Positioned at #18 — too late for the consumer who already read 07/09 |
| 20-payment-legs.md | Stackable legs | 118 | Adjacent concept, sometimes confused with ledger design |

Root cause: PR #655 retrofitted the three-ledger model after 07, 09, 20 were already written; doc 18 was meant to be a capstone but reads like an internal contradiction.

Action — MERGE 07 + 09 + 18 into one doc: new 09-ledgers.md (~400 lines, structured as: why three / usage ledger / funding ledger / settlement ledger / invariants + reconciliation / money-flow diagram). Cross-link 20 as “see Payment Legs for how legs feed the settlement ledger.”

Impact: -2 doc files, -89 lines of pure duplication, eliminates the “which ledger doc do I read?” search tax.

## B. The Scenarios Duplication

Four customer scenarios (Wipro, LearnPro, IIT Madras, Rahul) appear in three places:

- 14-scenarios-and-examples.md (212 lines) — for engineers

- explainers/complete-guide.md (2,623 lines, Part X) — for everyone

- playbooks/billing-technical.md (383 lines) — for tech sales

Action — DELETE 14-scenarios-and-examples.md. Keep the scenarios only in explainers/complete-guide.md Part X. Link from 16-programs.md.

Impact: -1 doc file, -212 lines, single source of truth for scenarios.

## C. The Compliance Bleed in SSO doc

08-sso-and-authentication.md (276 lines) carries 60+ lines of cross-border compliance (DPDP, Form 15CA/CB, FEMA, RBI purpose codes) that belong in compliance docs.

Action — EXCISE compliance prose from 08. Move FEMA/RBI to 07 (payout pipeline). Move DPDP consent spec to docs/compliance/ (where it actually belongs given the locked “lightweight compliance only” PR scope). Trim 08 to ~160 lines focused on the auth gate.

Impact: -80 lines from 08, improves topic separation.

## D. Stale and Placeholder Docs

Four docs have outlived their usefulness:

| Doc | Lines | Why deletable |
| --- | --- | --- |
| 13-feature-flags-and-rollout.md | 153 | Flags rotate within weeks; lives better as JSDoc in lib/feature-flags.ts |
| 17-hierarchy.md | 112 | 95% “deferred UI” — feature not shipped |
| 19-harness-verdict.md | 87 | Snapshot from 2026-05-15, stale within weeks |
| 22-route-migration-table.md | 129 | Pre-Arch-4 → Arch-4 map; irrelevant post-2026-07 |

Action — DELETE 13, 17, 19. ARCHIVE 22 to docs/migrations/.

Impact: -3 doc files (one archived), -481 lines.

## E. Cosmetic and Trivial Docs

Three docs carry too little to justify their own file:

- 11-public-pages-and-discovery.md (97 lines) — fold into 12-dashboard-pages.md

- 27-design-partner-customer-set.md (116 lines) — better as a seed README

- 32-security-headers.md (66 lines) — single-table reference, fold into explainers/security.md

Impact: -3 doc files, -279 lines, with content preserved by folding.

## F. The 00-Overview Bloat

00-overview.md (371 lines) repeats the conceptual material of 01-04 before the reader gets to those docs. Lines 15-90 are redundant intro.

Action — TRIM 00 to ~150 lines. Keep only the ER diagram, doc index, and session shape. Readers learn concepts from 01-04, not from 00.

Impact: -150 lines, makes 00 a true index.

## G. Roles Matrix as Narrative

04-roles-and-permissions.md (290 lines): the first 75 lines are healthy narrative, the next 170 are an exhaustive gate matrix that belongs in a reference table.

Action — SHORTEN 04 to ~120 lines (narrative), extract gate matrix to a new reference/roles-api-matrix.md.

Impact: -170 narrative lines, +1 reference file, much more readable.

## Phase 1 — Docs Simplification Summary

| # | Action | Δ files | Δ lines |
| --- | --- | --- | --- |
| 1 | Merge 07 + 09 + 18 → new 09-ledgers.md | -2 | -89 |
| 2 | Delete 14-scenarios-and-examples.md | -1 | -212 |
| 3 | Delete 13-feature-flags-and-rollout.md | -1 | -153 |
| 4 | Delete 17-hierarchy.md (placeholder) | -1 | -112 |
| 5 | Delete 19-harness-verdict.md (stale) | -1 | -87 |
| 6 | Archive 22 → docs/migrations/ | 0 | 0 |
| 7 | Delete 11, 27, 32 (fold into siblings) | -3 | -279 |
| 8 | Trim 00-overview.md intro | 0 | -150 |
| 9 | Extract roles matrix from 04 | +1 | -170 net |
| 10 | Excise compliance from 08 | 0 | -80 |
| Total |  | -8 files | ~-1,333 lines |

Post-simplification: 39 docs, ~9,800 lines (12% reduction). Zero customer impact.

# Pillar 2 — Code Simplification

The enterprise code surface spans ~13,500 LoC. Three categories of preventable bloat:

## A. Dead Code (highest priority)

### A1. lib/payments/payouts/payout-service.ts (910 LoC)

Status: Zero production callers. Sister file org-payout-service.ts (976 LoC) is the live implementation. The two state machines are nearly identical.

Action — DELETE. Re-create later only if consultant-level payouts ship.

Risk: Very low. Verify with grep -r "from.*payout-service" --include="*.ts" --exclude-dir=__tests__ first.

### A2. lib/scim/ directory (~534 LoC)

Status: Full SCIM 2.0 implementation. Zero customers using it. No org has enabled SSO sync via SCIM.

Action — STUB to 501. Replace resource-user.ts, operations.ts, auth.ts, errors.ts with a single 50-line module that returns “501 Not Implemented — contact support for ETA”. Keep the route handler at app/api/organizations/[orgId]/scim/[...path].ts as a thin dispatcher.

Risk: Very low. No tests on the implementation, no active customers, no schema coupling.

### A3. Dead feature flags

| Flag | Status |
| --- | --- |
| ENABLE_TDS_ADMIN_VIEW | Feature shipped; flag now always-true in deployments |
| ENABLE_HRIS | No implementation exists; pre-scaffolding never wired |

Action — DELETE both flags from lib/feature-flags.ts and audit callers.

Keep: ENABLE_HOST_ORGS (load-bearing — branches the earnings 3-way split), ENABLE_IRP_UPLOADER (some orgs don’t need IRP yet).

Risk: Very low. Likely zero callers.

Phase 1 dead-code total: ~1,494 LoC removed, ~0.5 days effort.

## B. Helper Proliferation

### B1. Three role-check predicates

Currently three helpers answer “can this person do X?”:

- requireOrgAccess(orgId, { minimumRole }) — rank-based check

- requireOrgOwner(orgId) — owner-only convenience

- requireOrgBillingAdminOrOwner(orgId) — disjunction (added because rank ladder couldn’t express “OWNER or specialized admin”)

Action — UNIFY into capability matrix:

// lib/auth/capabilities.ts
const ROLE_CAPABILITIES: Record<MemberRole, Set<Capability>> = {
  OWNER: new Set(["admin", "finance", "members", "sso", "delete"]),
  MAINTAINER: new Set(["admin", "members", "sso"]),
  BILLING_ADMIN: new Set(["finance"]),
  MANAGER: new Set(["members"]),
  // ...
};

export async function requireCapability(
  orgId: string,
  capability: Capability,
) { /* single predicate */ }

Then requireOrgOwner = requireCapability(..., "admin") and requireOrgBillingAdminOrOwner = requireCapability(..., "finance").

Files affected: lib/auth-helpers.ts, lib/auth/billing-admin-gate.ts, ~70 route handlers (no logic change, just import swap).

Impact: -200 LoC, much easier to add new roles (e.g., FINANCE_VIEWER) without helper explosion.

Risk: Low. Both existing helpers are well-tested. Refactor via parallel implementation + gradual callsite migration with adapter.

Effort: 4 hours.

## C. Service-Class Bloat (optional, defer)

### C1. SlotAllocationService (1,982 LoC) + helpers

Single service class with three allocation modes (auto / manual / requested) plus calculation + validation helpers. Procedural orchestrator that reads like a sequential checklist.

Action — SPLIT into per-mode modules:

- allocate/auto.ts (~300 LoC)

- allocate/manual.ts (~200 LoC)

- allocate/requested.ts (~150 LoC)

- validate.ts (~150 LoC)

- Keep shared types.ts, errors.ts, slotTimeUtils.ts

Impact: Same total LoC, but each handler becomes independently understood and testable.

Risk: Medium. Lock/unlock choreography is subtle.

Effort: ~8 hours. Recommendation: Defer until the next slot-related feature touches the file.

### C2. lib/payments/operations/checkout.ts (2,809 LoC)

One huge file with subscription/one-off branching, slot locking, wallet vs intent routing, cap enforcement, tax determinism, referral credits, earnings creation.

Action — EXTRACT per-type handlers into a checkoutHandlers/ directory.

Impact: Same total LoC. Reduces per-handler cognitive load.

Risk: High. The lock/unlock choreography is critical-path.

Effort: ~16 hours. Recommendation: DEFER. Wait for a major feature that justifies the refactor.

## D. Cron / Job Inventory

28 cron jobs total. Survey found no problematic duplication — each job has a narrow, well-scoped task. No simplification action needed here.

## Phase 2 — Code Simplification Summary

| # | Action | Files | Δ LoC | Priority |
| --- | --- | --- | --- | --- |
| 1 | Delete payout-service.ts | 1 file deleted | -910 | HIGH |
| 2 | Stub SCIM to 501 | 4 files → 1 file | -484 | MEDIUM |
| 3 | Delete ENABLE_TDS_ADMIN_VIEW flag | scattered | -20 | LOW |
| 4 | Delete ENABLE_HRIS flag | scattered | -20 | LOW |
| 5 | Unify role predicates → capability matrix | 2 files refactored | -200 | MEDIUM |
| 6 | Split SlotAllocationService | 3 files → 5 files | 0 net | OPTIONAL |
| 7 | Refactor checkout into handlers | 1 file → 5 files | 0 net | DEFER |
| Phase 1 total (high+medium) |  |  | ~-1,614 |  |

# What NOT to Simplify (Load-Bearing Complexity)

The code survey explicitly flagged several patterns as load-bearing — apparent complexity that pays for itself in correctness guarantees. Do not touch:

## 1. Three-ledger append-only discipline

- UsageLedgerEntry — append-only, provides idempotency guard on recordBookingUtilization. Concurrent bookings can’t double-count.

- BookingUtilization — upsert with appointmentIds set-diff for SUBSCRIPTION reallocation idempotency.

- SettlementLedgerEntry — immutable compliance trail for auditors.

Collapsing these into one table would lose idempotency guarantees and re-introduce double-spend races.

## 2. Conditional UPDATE with underflow guards

Pattern: UPDATE table SET balance = balance + delta WHERE balance + delta >= 0. Used in walletDebit, adjustActiveSeatCount, recordBookingUtilization. Prevents wallet/seat underflow under concurrent decrements without application-level locking.

## 3. Redis lock in createOrgPayoutBatch

Acquire lock → claim earnings → write payout + ledger → release lock. Without it, two concurrent cron ticks could create duplicate payout batches.

## 4. LED-1 transactional INVOICE_PAID claim

app/api/webhooks/utils.ts:206-243 — invoice claim + settlement-ledger write in one prisma.$transaction. Critical for ledger integrity.

## 5. activeSeatCount denormalization + reconcile cron

The denormalized count is intentional for read-path performance; the reconcile cron at scripts/reconcile/reconcile-ledgers.ts block F catches any drift.

## 6. Governance gates (domain verification before SSO/INVOICE)

hasVerifiedDomain checks before SSO/INVOICE operations prevent domain-squatting attacks and invoice-credit fraud.

## 7. Audit log + sanitization

Immutable compliance trail. The new 3-layer info-leak fix from the closeout (write-side sanitization + read-side scrub + admin-only SystemEvent channel) is the right shape — keep it.

## 8. Stripe Connect scaffolding (lib/payments/payouts/stripe-connect.ts, 540 LoC)

Dormant but cheap. Gated on paymentGateway schema field, doesn’t intrude on hot path. Cost of deletion > cost of leaving in place.

# Phased Rollout Plan

## Phase 1 — Dead code & doc dedup (recommended, ship with PR #655 closeout)

Effort: 1 day. Risk: None.

Actions: 1. Delete lib/payments/payouts/payout-service.ts (after grep verifies zero production callers) 2. Stub lib/scim/* to a 501 handler 3. Delete ENABLE_TDS_ADMIN_VIEW and ENABLE_HRIS from lib/feature-flags.ts 4. Merge 07-payout-pipeline.md + 09-wallet-and-ledger.md + 18-three-ledger-discipline.md into a new 09-ledgers.md 5. Delete 14-scenarios-and-examples.md, 13-feature-flags-and-rollout.md, 17-hierarchy.md, 19-harness-verdict.md, 11-public-pages-and-discovery.md, 27-design-partner-customer-set.md, 32-security-headers.md 6. Archive 22-route-migration-table.md to docs/migrations/ 7. Trim 00-overview.md intro section 8. Excise compliance prose from 08-sso-and-authentication.md

Net result: -8 doc files, -1 code file (payout-service), -4 code files (SCIM impl), -2 flags. ~2,100 fewer lines.

## Phase 2 — Helper consolidation (1 week post-PR)

Effort: 2 days. Risk: Low.

Actions: 1. Introduce lib/auth/capabilities.ts with requireCapability() + role→capability matrix 2. Refactor requireOrgAccess, requireOrgOwner, requireOrgBillingAdminOrOwner to thin wrappers 3. Migrate ~70 route handlers (mechanical, no behavior change) 4. Extract roles gate matrix from 04-roles-and-permissions.md into reference/roles-api-matrix.md

Net result: -200 LoC, easier to add new roles in future. Zero customer impact.

## Phase 3 — Optional service refactors (defer, 2-3 weeks when triggered)

Effort: 1-2 weeks. Risk: Medium to High.

Trigger conditions: - SlotAllocationService split → defer until the next slot-related feature touches the file - checkout.ts modularization → defer until per-type variance increases (currently stable)

Don’t do these speculatively. Wait for a real feature to justify.

# Decision Matrix

| Proposal | Schema-locked? | Algorithm change? | Customer impact | LoC | Recommended for PR #655? |
| --- | --- | --- | --- | --- | --- |
| Delete payout-service.ts | ✅ no schema change | ✅ pure dead-code removal | None | -910 | YES |
| Stub SCIM | ✅ no schema change | ✅ runtime swap | None (no users) | -484 | YES |
| Delete dead flags | ✅ no schema change | ✅ env var removal | None | -40 | YES |
| Merge ledger docs | ✅ no code change | N/A | None | -89 | YES |
| Delete 7 stale/cosmetic docs | ✅ no code change | N/A | None | -1,113 | YES |
| Trim/archive 4 docs | ✅ no code change | N/A | None | -250 | YES |
| Unify role predicates | ✅ no schema change | ✅ refactor | None | -200 | Phase 2 |
| Split SlotAllocationService | ✅ no schema change | ✅ refactor | None | 0 net | Phase 3 |
| Modularize checkout.ts | ✅ no schema change | ✅ refactor | None | 0 net | Phase 3 (defer) |

# Appendix A — Files to Modify in Phase 1

## Code deletions

lib/payments/payouts/payout-service.ts                 (delete)
lib/scim/auth.ts                                       (delete)
lib/scim/errors.ts                                     (delete)
lib/scim/operations.ts                                 (delete)
lib/scim/resource-user.ts                              (delete)
lib/scim/index.ts                                      (replace with 501 stub)
lib/feature-flags.ts                                   (remove 2 flag exports)
app/api/admin/tds/route.ts                             (remove gate check)
app/api/organizations/[orgId]/hris/*/route.ts          (remove gate check or stub)

## Doc deletions / moves

docs/enterprise/07-payout-pipeline.md                  (merge into 09-ledgers)
docs/enterprise/09-wallet-and-ledger.md                (merge into 09-ledgers)
docs/enterprise/18-three-ledger-discipline.md          (merge into 09-ledgers)
docs/enterprise/09-ledgers.md                          (NEW - consolidated)
docs/enterprise/11-public-pages-and-discovery.md       (fold into 12, delete)
docs/enterprise/13-feature-flags-and-rollout.md        (delete)
docs/enterprise/14-scenarios-and-examples.md           (delete)
docs/enterprise/17-hierarchy.md                        (delete)
docs/enterprise/19-harness-verdict.md                  (delete)
docs/enterprise/22-route-migration-table.md            (archive to docs/migrations/)
docs/enterprise/27-design-partner-customer-set.md      (delete, copy to seed README)
docs/enterprise/32-security-headers.md                 (fold into explainers/security)
docs/enterprise/00-overview.md                         (trim intro)
docs/enterprise/04-roles-and-permissions.md            (shorten, extract matrix)
docs/enterprise/08-sso-and-authentication.md           (excise compliance prose)
docs/enterprise/reference/roles-api-matrix.md          (NEW - extracted matrix)

# Appendix B — Verification Checklist

Before each deletion:

- grep -r "<symbol_or_path>" --include="*.ts" --include="*.tsx" --exclude-dir=__tests__ --exclude-dir=node_modules returns zero non-self hits

- No doc references the deleted file (grep -r "<docname>" docs/)

- No README points to the file (grep -r "<docname>" README.md)

After Phase 1:

- npm run lint clean

- npx tsc --noEmit clean

- npx jest — all suites pass (currently 61 suites / 990 tests; expect same count post-deletion, minus SCIM tests if any were present)

- Manual smoke: SPONSOR org create → invite LEARNER → book CLASS → engagementsUsed increments correctly

- Manual smoke: hit /api/organizations/[orgId]/scim/Users → expect 501

# Appendix C — Bottom Line

The enterprise subsystem complexity is 75% inherent product complexity (multi-axis customer permutations, GST/TDS/MSME compliance, three-ledger settlement discipline) and 25% incidental complexity (duplicated docs, dead code, premature abstractions).

The schema captures the inherent complexity correctly — that’s why it’s locked. The incidental complexity is preventable and reducing it will not change a single customer’s experience.

Recommendation: Land Phase 1 with the PR #655 closeout. Defer Phases 2 and 3 to follow-up technical-debt PRs at lower priority. Continue resisting the urge to refactor load-bearing patterns (three-ledger, conditional UPDATEs, Redis locks, audit log immutability).

The system is in better shape than it looks. Most of the simplification opportunity is in what we say about the system, not in the system itself.